## Slide 1
ITS OB DETECTOR BARREL h-layers produced in Padova
Ancillary jigs produced and delivered (isostatic support and handling frames)

## Slide 2
ITS OB DETECTOR BARREL assembly: jigs
The Detector Barrels jigs for staves and layers assembly produced at INFN Padova, delivered to CERN
Half Layer support frames produced n. 4x2, WK 12- 2018 (n.4), WK 18 -2018 (n.4)
Stave installation jig produced n. 2 WK 26 - 2018
Half Layers handling jig produced n. 2 WK 30 (n.2) 2018
Massimo Benettoni,
Matteo Turcato, …
Stave handling
and guided insertion jig
HLs handling jigs

## Slide 3
ITS OB DETECTOR BARREL assembly: jigs tools & procedure
Stave installation jigs and procedure validation at CERN.
Massimo Benettoni,
Matteo Turcato, …
@CERN

## Slide 4
Dry test performed in Padova sliding SF on assembled tools (flipped on table)
DETECTOR BARREL assembly: Stave replacement jig
The Stave replacement jigs are in production at INFN Padova
Stave replacement jig new revised designed finalized production done delivered at CERN
Massimo Benettoni,
Matteo Turcato, …
Further trials done at CERN on the actual hL structures, to debug
>70 production drawings for tool parts and tool assembly masks. Suffered delays due to late parts delivery and defective machining recovery

## Slide 5
Massimo, Matteo
DETECTOR BARREL assembly: Stave replacement jig
Refining extraction path still ongoing to improve movement smoothness and reduce risk of staves clash
Producing 3d printed plates with guiding slots to validate extraction/insertion paths.